# Admissions Office Page – Revisit Review (Status and Decisions Required)

https://pmu.edu.sa/admission/admission and its 37 directly linked pages + application portal

10 October 2026

# 1. Purpose and method

Follow-up to the thread “comments on Admission pages” (Oct 2025 – Sep 2026). Each requested amendment was re-checked against the live pages (read-only, mobile browser view, 39 pages read line by line). A request or draft is not treated as proof of implementation or approval. Desktop view was not tested (automated access blocked).

# 2. Overall status: NOT READY FOR CLOSURE

55 documented items on public pages: 9 High, 30 Medium, 16 Low (details in attachment 02). No change has been made by this review.

# 3. Requested amendments – live status

| Item | Requested | Live today | Status |
| --- | --- | --- | --- |
| Aptis fee | SAR 950 | SAR 575 (fees page) | Not implemented / amount to confirm |
| Fee VAT wording | 950 | International page: “SAR 500 (excl. VAT)”; local pages 950 incl. VAT | Conflict – Finance decision |
| CS/Engineering minimum weighted score | 74% | Page-derived 73%; total not published | Conflict |
| Retire old CS/Eng page and old guide | Retire | Old CS/Eng page still live | Not implemented |
| Graphic Design | Female only | Male and Female shown | Conflict |
| “SAAT” (item 4) | – | Ambiguous (Tahseely vs SAT II) | Clarify wording |
| Menu restructure / new programs | Per document | Program lists are script-generated | Not tested |

# 4. Highest-priority issues (High severity)

- International CS/Engineering criteria still rely on SAT Subject Tests (ended by College Board, Jan 2021).

- Transfer/visitor fee shown as SAR 500 excl. VAT vs SAR 950 incl. VAT elsewhere.

- Medicine application fee SAR 1,000 vs SAR 1,150 on the fees page.

- EMGMS page contains another university’s English-endorsement text (University of Arizona CESL).

- Legacy page freshman_admission still carries obsolete weights and exemptions.

- Application portal shows “No events are currently published” – applicants cannot see the intake status.

# 5. Decisions required (owners)

See attachment 02, sheet “Decisions required” (12 decisions). Values marked pending must not be published as policy before documented owner approval.

# 6. Governance observation

Amendment requests have recurred from June 2025 to September 2026 with no recorded approver or implementation/read-back date. Recommend: owner + approver + effective date + intake per critical value, and read-back verification before closure.

# 7. Limits

Attachments-only items and the unpublished data-flow draft could not be verified. TOEFL/IELTS equivalence relies on ETS published tables (secondary source); institutional thresholds are the owners’ decision.